| Yes No N/A | Develop Acquisition Plan | SDM Reference | Comments |
| --- | --- | --- | --- |
|  | A determination has been made concerning whether an acquisition plan is needed. | Develop Acquisition Plan (7.1) |  |
|  | If needed, then the acquisition plan has been developed and reviewed with the system owner and user representatives. | Develop Acquisition Plan (7.1) |  |
|  | A contingency plan for dealing with needed resources acquired later than expected has been developed. | Develop Acquisition Plan (7.1) |  |
|  | A structured walkthrough has been performed to ensure that the acquisition plan is accurate and complete. | Develop Acquisition Plan (7.1) |  |
|  | The acquisition plan is maintained in the project folder. | Develop Acquisition Plan (7.1) |  |
| Yes No N/A | Establish Programming Environment | SDM Reference | Comments |
|  | All new development products (hardware and software) have been assembled and installed. | Establish Programming Environment (7.2) |  |
|  | Testing has been conducted to test the newly configured development environment. | Establish Programming Environment (7.2) |  |
|  | Time has been allotted for the project team to become familiar with new products. | Establish Programming Environment (7.2) |  |
|  | Project team members have received proper training on new products, as needed. | Establish Programming Environment (7.2) |  |
|  | Programming standards that were selected during system design are reviewed. | Establish Programming Environment (7.2) |  |
| Yes No N/A | Write Programs | SDM Reference | Comments |
|  | Detailed module designs have been generated | Write Programs (7.3) |  |
|  | Coding adheres to documented designs | Write Programs (7.3) |  |
|  | If conversion of an existing system or data is necessary, generate the programs described in the Conversion Plan. | Write Programs (7.3) |  |
|  | Each requirement identified in the Requirements Definition Document (RDD) is traceable to the code. | Write Programs (7.3) Compile and Document Project Requirements (4.7) |  |
|  | Structured Walkthroughs are conducted to review the expanded Requirements Traceability Matrix and completed modules, as deemed necessary by the project lead. | Write Programs (7.3) |  |
| Yes No N/A | Conduct Unit Testing | SDM Reference | Comments |
|  | All modules have been unit tested. | Conduct Unit Testing (7.4) |  |
|  | Unit tested modules are placed under configuration control as described in the Software Configuration Management Plan. | Conduct Unit Testing (7.4) |  |
|  | If timing is an important characteristic of the module, tests have been generated that measure time critical paths in average and worst-case situations. | Conduct Unit Testing (7.4) |  |
|  | Draft versions of the Integration and System Test Plans have been reviewed and updated to reflect any design changes. | Conduct Unit Testing (7.4) |  |
|  | Final versions of the Integration and System Test Plan have been delivered to the project sponsor and users for approval. | Conduct Unit Testing (7.4) |  |
|  | All test materials, including unit test inputs, outputs, results and error logs, are maintained in the Project Folder. | Conduct Unit Testing (7.4) |  |
|  | Peer reviews have been performed on test materials as deemed necessary by the project lead. | Conduct Unit Testing (7.4) |  |
|  | Structured Walkthroughs have been conducted to review changes to any of the design or planning documents. | Conduct Unit Testing (7.4) |  |
| Yes No N/A | Establish Development Baselines | SDM Reference | Comments |
|  | The first development baseline has been generated as a result of a competed, tested, and approved, first build. | Establish Development Baselines (7.5) |  |
|  | Internal testing of development baselines have consistently included the following (as needed): Regression testing Functional testing Performance and reliability testing | Establish Development Baselines (7.5) |  |
|  | All approved changes have been incorporated into subsequent baselines according to change control procedures described in the Software Configuration Management Plan. | Establish Development Baselines (7.5) |  |
|  | Internal build test procedures and results have been documented and maintained in the Project Folder. | Establish Development Baselines (7.5) |  |
|  | The Requirements Traceability Matrix (if used) is expanded to include all outputs during the Development Phase. | Establish Development Baselines (7.5) Manage Requirements (4.1) |  |
|  | Peer reviews have been conducted, as deemed necessary by the Project Manager. | Establish Development Baselines (7.5) |  |
| Yes No N/A | Manage Requirements | SDM Reference | Comments |
|  | Each requirement identified in the Requirements Definition Document (RDD) is traceable to one or more of the design entities. | Manage Requirements) (7.6) Requirements Definition Document (4.3) |  |
|  | The Requirements Traceability Matrix developed in the Requirements Definition Phase is expanded to include the development requirements and maintained in the project folder. | Manage Requirements) (7.6) Develop a Requirements Traceability Matrix (4.1.1) |  |
|  | At least one structured walkthrough is conducted to ensure the Requirements Traceability all required functionality is included | Manage Requirements) (7.6) |  |
| Yes No N/A | Develop Test Scenarios | SDM Reference | Comments |
|  | A test scenario for each process and/or requirement is completed. | Develop Test Scenarios (7.7) |  |
|  | The test scenarios are documented tin the Test Scenario template and maintained in the Project Folder | Develop Test Scenarios (7.7) |  |
|  | A peer review is conducted to ensure the scenarios tested match those detailed in the General System Design (GSD) Phase and Detailed System Design (DSD) phase. | Develop Test Scenarios (7.7) |  |
| Yes No N/A | Plan Transition to Operational Status | SDM Reference | Comments |
|  | A Transition Plan (including detailed plans, procedures, and schedules for the transition process) has been developed. | Plan Transition to Operational Status (7.8) |  |
|  | A structured walkthrough, which includes operational and maintenance personnel, has been conducted to ensure that the Transition Plan is logical, accurate, and complete. | Plan Transition to Operational Status (7.8) |  |
| Yes No N/A | Generate Operation Documentation | SDM Reference | Comments |
|  | Operating documentation has been planned and written. | Generate Operating Documentation (7.9) |  |
|  | The operating documentation is maintained in the Project Folder | Generate Operating Documentation (7.9) |  |
|  | If deemed necessary, a structured walkthrough of the documentation has been conducted. | Generate Operating Documentation (7.9) |  |
| Yes No N/A | Refine Training Plan | SDM Reference | Comments |
|  | A determination has been made, in conjunction with the project sponsor regarding the amount of training that is to be provided. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The organization's training policy is identified. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The skills and knowledge for each software management and technical role are identified. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Training vehicles for imparting skills and knowledge are identified and approved. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | A group responsible for fulfilling the training needs of the organization exists. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Tools to support the training program activities are available. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The appropriate facilities are available to conduct training. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Members of the training group have the necessary skills and knowledge to perform their training activities. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Software managers received orientation on the training program. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Each software project develops and maintains a training plan that specifies its training needs. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The organization’s training plan is refined according to a documented procedure. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Training for the organization is performed in accordance with the organization’s plan. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Training courses prepared at the organization level have been developed according to organizational standards. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | A wavier procedure for critical training was established. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Measurements are made and used to determine the status of the training program activities. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The Training program activities are reviewed with senior management on a periodic basis. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The Training program is independently evaluated for consistency with, and relevance to, the organization’s needs. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The training program activities and outputs are reviewed and/or audited and the results are reported. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | Training records are properly maintained. | Refine Training Plan (7.10) Develop Training Program (5.11) |  |
|  | The revised Training Plan is maintained in the Project Folder | Refine Training Plan (7.10) |  |
| Yes No N/A | Finalize Capacity Plan | SDM Reference | Comments |
|  | The latest capacity requirements are captured and identified. | Finalize Capacity Plan (7.11) |  |
|  | At least one structured walkthrough is conducted to verify the capacity requirements are correct and complete. | Finalize Capacity Plan (7.11) |  |
| Yes No N/A | Establish Integration Test Environment | SDM Reference | Comments |
|  | Based on the hardware and software specifications listed in the System Architecture document and the Acquisition and Installation Plans, the System and Integration Test Environment is setup and prepared. | Establish Integration Test Environment (7.12) Design System Architecture (5.8) |  |
|  | All requirements specified are delivered and validated according to the specifications. | Establish Integration Test Environment (7.12) |  |
|  | Changes to the original specifications are documented in the System Architecture. | Establish Integration Test Environment (7.12) Design System Architecture (5.8) |  |
| Yes No N/A | Develop Batch Operations | SDM Reference | Comments |
|  | The Batch Operations Manual (BOM is structured to give a step-by-step overview of batch operations. | Develop Batch Operations (7.13) |  |
|  | The BOM is maintained in the Project Folder | Develop Batch Operations (7.13) |  |
|  | At least one structured walkthrough is conducted to verify that the Batch Operations are correct and complete. | Develop Batch Operations (7.13) |  |
|  | Batch Operations Services Requests are completed as needed and maintained in the Project Folder. | Develop Batch Operations Services Request (7.13.1) |  |
|  | A review is conducted to ensure the information captured in the Batch Operations Services Request is accurate and complete. | Develop Batch Operations Services Request (7.13.1) |  |
| Yes No N/A | Conduct Phase Review | SDM Reference | Comments |
|  | Requirements management activities are reviewed with the project manager/project sponsor both periodically and as needed | Conduct Peer Reviews (7.14.1) Conduct Phase Review (7.14) |  |
|  | In-Phase Assessments of requirements management activities and outputs are performed. | Conduct In-Phase Assessment (7.14.3) |  |
|  | The project team reviews all established requirements before incorporation into the software. | Conduct Structured Walkthroughs (7.14.2) |  |
|  | The technical accuracy and completeness of outputs and deliverables were reviewed. | Conduct Structured Walkthroughs (7.14.2) |  |
|  | Concurrence to proceed to next phase was given. | Conduct Phase Exit (7.14.4) |  |