# COMMONWEALTH OF PENNSYLVANIA

# DEPARTMENT’S OF HUMAN SERVICES, INSURANCE, AND AGING

# INFORMATION TECHNOLOGY Guideline

| Name Of Guideline: | Number: |
| --- | --- |
| Doing Business with Database Management Section | GDL-DMS002 |
| Domain: | Category: |
| Data | Data Modeling |
| Date Issued: | Issued By: |
| 03/26/2008 | DHS Bureau of Information Systems |
| Date Revised: |  |
| 08/02/2016 |  |

General:

This document details when, why, and how to engage the Database Management Section (DMS), reviews the documents needed for a Database Request and the sequence of events, and provides an overview of the various Bureau of Information Systems (BIS) review boards and DMS’s role on these boards.

Guideline:

Overview of BIS’ review processes

The BIS review process consists of three review boards with specific areas of focus: the Architecture Review Board (ARB), the Technical Review Team (TRT), and the System Implementation Review Board (SIRB).  DMS is a member of each of these review boards but does not own the agendas.

The Architecture Review Board wants to know how the solution will be implemented, does the project comply with DHS’s standards, and how the solution impacts infrastructure.  The purpose of this board is to reuse existing solutions when possible, to ensure that the project follows DHS’s standards, and to identify potential problem areas.  The ARB reviews major architecture changes, verifies the DHS strategic technical vision is maintained and that proposed solutions are supported and understood by DHS.  It also seeks to leverage common enterprise business processes within technology initiatives and is a forum for communicating business changes and lessons learned.  By participating in the ARB, DMS gains an understanding of the application and then can better determine the effects of the application on the database structure and infrastructure.

The Technical Review Team consists of one representative from each BIS domain.  It researches, tests, and evaluates solutions to determine if they meet DHS needs.  The TRT also arranges technical briefings to explain/demonstrate new, emerging technologies as well as those currently being developed.

The System Implementation Review Board focuses on proposed Production (PRD) environment implementation dates, which sections are required to support implementation, and the scope of the implementation.  This group is comprised of representatives from the Division of Enterprise Program & Portfolio Management (DEPPM), Division of Enterprise Applications (DEA), Division of Technology Engineering (DTE) Database Management Section, DTE Systems Engineering Section, and the Division of Infrastructure Management & Operations (DIMO) Infrastructure Operations Section.

The System Implementation Review Board reviews all changes to the following Change Domains:

• Operations

• Server Team

• Exchange/enterprise

• Database

• Network

• Telephony

• QA/Applications

Requesting Support from DMS

The request process for DMS support is initiated by the requesting supervisor or track lead who sends a Request for Database Services or Database Access and the appropriate attachments to the PW, DBRequests mailbox. Requests for Database Services require an Application Release number and attachments as required by the processes outlined below.  Requests for Database Access must contain instructions for user roles.  Please use a separate Request for Database Access Form for each user.

DMS acknowledges receipt of the request by assigning an internal tracking number.  All subsequent inquiries are to reference this tracking number.  Internal assignment occurs within DMS to the respective Unit Chief and subsequently to the appropriate DBA.  Each application team supported by DMS has a designated member from Database Design, Database Integrity, and Data Administration who need to be updated on all design session efforts and decisions.

A new Request for Database Services is NOT needed to migrate a database with an existing request to a new environment.  For migration of a database with an open request, an e-mail to the above mailbox with the internal tracking number referenced is sufficient.

Data Model Review Process

The team on any new application (or applications going through significant enhancements) presents their data model to the DMS team for review.  A Data Model Review occurs prior to the start of coding and before migration to the next testing environment.  This allows modifications agreed upon in the data model review to be incorporated while minimizing the need for duplication of effort.

The application team determines a point in development to present the logical data model to the DMS team. Once this determination is made, the application team schedules a meeting through the DMS Coordinator.  The Data Model Review includes members from Integrity, Design and Administration.  The application team prepares an outreach presentation, Erwin Data Model using the Erwin template, and Data Administration Spreadsheet (RDMS requests only).  These artifacts are to be sent to the DMS team prior to the data model review.  Application teams should expect the DMS team to suggest changes at this meeting.  If issues are significant or if DMS requests a follow-up meeting, an additional data model review meeting is held prior to migrating from the SAT environment.

The following list identifies discussion points for the Data Model Review.  Additional items may be identified during the review process.

- Indexing		- Availability Requirements	- Volumetrics		- Key Contacts

- Purge Criteria	- Backup Requirements	- Server Details	- Data Model

- Data Source		- Interfaces w/ additional applications

- User Roles		- Record Retention Requirements	- Required Policies

Data models are completed using Erwin Data Modeler and include both the logical and the physical models, data type, database name, English name, descriptions, physical names, business rule, length, nulls allowed, relationships, etc.  An Erwin template with the pre-defined, user properties is available through Data Administration or on the Data Domain page.

The Data Administration Spreadsheet is generated from the data model by Data Administration except for mainframe changes which submit the Data Administration Spreadsheet along with the Request for  Database Services.

The Bureau of Information Systems currently has a combination of dedicated desktop and 6 Windows virtual servers with CA ERwin Data Modeling software installed. Check with Database Design to see what server is assigned to your work group.

Capacity Plan Reviews

Capacity plans must be submitted on a quarterly basis.  In the event of major application enhancements or variations from the norm in previous plans, capacity plans are presented to the Systems Engineering Section which are then shared with DMS.  Capacity plans forecast the infrastructure/hardware resources required to support a given application.  Data is derived by measuring the business impact on the server, network, database, etc.  Capacity plans forecast future infrastructure impacts of an application based on assumptions regarding expected business trends.  They must include database size, number of users, data retention, purge requirements, system availability requirements and backup strategies.

Capacity plans are located in DocuShare at the following location:

http://docushare.dpw.lcl/docushare/dsweb/View/Collection-26372

Load Test Review

Major application releases must be load tested prior to production implementation.  Load tests simulate the anticipated number of users, transaction volumes, throughput, response times, CPU utilization of the database server and processor time of the web server against established service level objectives for performance.  Should the transactions fail, there is time to fix problems and retest in the load test environment without adverse impact to production systems.  Waivers may be granted in the case of minor releases or applications by submitting a request to the DMS Section Chief and the Systems Engineering Section Chief with the business reason for the waiver documented.

The DMS team enable automatic workload repository and SQL counters (whichever is applicable) prior to a load test.  DMS also establishes and restores baselines as needed.  Following application load tests, DMS is to receive an analysis of the test results (resource consuming queries, database CPU, etc).  Each application team needs to run multiple silo tests (at least one baseline and one peak silo test).  In addition, each application team is required to run at least one integrated test and prepare an overview presentation.  DMS reviews results of all tests upon notification of a valid load test.

Code Review / Execution Plans

It is strongly recommended that all new packages and stored procedures go through a code review with DMS as early as possible in the lifecycle of the project.

Execution plans are run by the application team prior to submitting code for review.

Data Fix Process

In order to initiate the data fix process, application teams must send a Request for Database Services form, Program Office Approval, the SQL Script, the Log File from the TFP run, and instructions for executing the script in PROD.  Data Fix Scripts are run on normal PROD maintenance window schedule (Tues/Thurs morning).  Emergency data fixes require Program Office justification to be run during the day.  Scripts updating large amounts of data should be submitted to the CMB (Change Management Board) for review.

Implementation Logistics

Implementation Playbook – DMS Provides Input and Implementation Support

An implementation playbook is required for major application deployments, infrastructure changes, or data changes. The initiating section performing the upgrade, patch or migration or application team deploying software is responsible for writing the play book and coordinating meetings to review the playbook.  The implementation playbook defines tasks, duration, dependencies, owners, and contingency plans.  The impact to other applications is identified such as: application downtime, cross-application validation requirements, and cross-application rollback/recovery procedures.  Include conference calls throughout the plan to allow for status updates and client go/no-go decision making.  The playbook is written for TFP to mimic production and contain a recovery or rollback strategy in event of no-go decisions at critical milestones.  The playbook is to be prepared and implementation logistics meetings scheduled at least 4 weeks prior to go-live date.

Lessons Learned

This process is owned by application team. Lessons learned review sessions follow within one week of completing implementations in production.  Lessons learned are to be communicated with appropriate stakeholders and processes that facilitate success are identified and reviewed.  The application team defines opportunities for improvement and action items for future implementations.

Review of Bureau of Information (BIS) Standards

Prior to any development activity, read BIS Business and Technical Standards at web site BIS Standards.    On the left side, hover over Business and Technical Standards to link to the 12 domains.     Understanding BIS standards will facilitate the software development process by getting things done right the first time.

When creating the data model, application teams use the Data Administration Data Dictionary Search (on left side of the BIS Standards web site, click Business and Technical Standards, Data Domain, Data Administration Standards, Data Administration Data Dictionary Search) and the Data Administration Abbreviation Search(on left side of the BIS Standards web site, click Business and Technical Standards, Data Domain, Data Administration Standards, Data Administration Abbreviation Search)web pages in order to obtain standardized data items and abbreviations.

Refresh Schedule:

All guidelines and referenced documentation identified in this standard are subject to review and possible revision annually or upon request by the DHS Information Technology Standards Team.

Guideline Revision Log:

| Change Date | Version | Change Description | Author and Organization |
| --- | --- | --- | --- |
| 03/26/2008 | 1.0 | Creation | DMS |
| 09/20/2010 | 2.0 | Reviewed and Updated | L. Steele and P. Gillingham |
| 08/02/2016 | 2.1 | Updated. | P.Gillingham and DMS |